NAMIBIA UNIVERSITY OF SCIENCE AND TECHNOLOGY

Faculty of Computing and Informatics | Department of Cyber Security

SAS821S - Security Analytics | Semester 2, 2026

CAPSTONE PROJECT

MILESTONE 1: PROJECT CHARTER

Allocated Topic: T17

Commercial Banking Fraud, Mule-Account and Transaction-Laundering Analytics

Working Project Title

MuleWatch: Behavioural, Graph and NLP Analytics for Mule-Account and Transaction-Laundering Detection

| Field | Detail |
| --- | --- |
| Course | SAS821S - Security Analytics |
| Facilitator | Prof. Attlee M. Gamundani |
| Programme | Bachelor of Digital Forensics Honours |
| Milestone / weight | Milestone 1: Project Charter - 20% of Capstone |
| Date submitted | 10/08/2026 |
| Document version | v2.0 |

# 1.  Group and Project Identification

This project charter is being proposed by a two-member team enrolled for SAS821S – (Security Analytics at the Namibia University of Science and Technology, Department of Cyber Security. Topic T17 has been assigned to the team by the Facilitator and is acceptable to both parties.

| Field | Group response |
| --- | --- |
| Topic ID and approved topic | T17 · Commercial Banking Fraud, Mule-Account and Transaction-Laundering Analytics |
| Working project title | MuleWatch: Behavioural, Graph and NLP Analytics for Mule-Account and Transaction-Laundering Detection |
| Member A | 221080457 · Romario Rhoman · Data and Modelling Lead |
| Member B | 217150802 · Vaino Uusiku · Security Engineering and Intelligence Lead |
| Repository / location | https://github.com/vaino118/Capstone-project-Mulewatch-commercial-banking-fraud |
| Date submitted | 10/08/2026 |

# 2.  Problem and Decision Statement

## 2.1 Organisational context

## The capstone project has been set within the context of a fictional mid-sized commercial retail bank that provides digital banking services via the Internet and digital banking channels to consumers and small business customers, called "MetroTrust Bank". This is a fictitious name for the purpose of illustrating the case study and none of the names mentioned are real.

## 2.2 Problem statement

The Financial Crime and AML Operations team at MetroTrust Bank have identified a repeated pattern of accounts being taken over, with new beneficiaries being added shortly before an immediate out-bound transaction occurs, and of accounts appearing to be part of a group sharing similar devices, beneficiaries, or other on-boarding characteristics. These patterns are characteristic of mule-account networks for receiving illicitly obtained funds, and of transaction laundering where flows are funneled through accounts with a stated purpose not matching their activity.

The analysts within the unit rely on simple, rule-based alerting, coupled with manual case assessment. This approach generates many false positives, adapts slowly to emerging typologies, and struggles with identifying a genuine behavioral shift in customer behavior. Because the signals are scattered among authentication log files, transaction history, device and geolocation data, beneficiary change information and unstructured AML case notes, none of the data sources is sufficient alone, and the work of the analysts is dominated by alerts that a more complete picture would filter out.

The question that the analytics must solve is thus: how can the behavioral, transactional, network and textual evidence be combined to reliably distinguish mule-network and account-takeover activity from legitimate customer activity, and to rank the resulting alerts for human investigation?

## 2.3 Affected stakeholders

- Fraud and AML operations analysts; who are the main consumers of prioritized alerts.

- Financial Crime head or Money Laundering Reporting Officer; responsible for escalations and regulatory reporting decisions.

- IT Security and Security Operations Center; provide authentication, access, and devices data, and own account takeover detection.

- Compliance and Risk; demand explainability and auditability of model outputs.

- Retail customers; indirect stakeholders who suffer from false positives and negatives.

- Regulator (e.g. Bank of Namibia); who is the indirect stakeholder that is interested in proper AML controls.

## 2.4 Decision the solution must support

The prototype decides triage and prioritization, but not autonomous blocking or closure of the account in question. For a given account with scores, for a cluster of transactions or a network of accounts, it must answer: whether this should be sent to human fraud analysts, and to what priority is relative to other open alerts? Every account action; holding, freezing and reporting remains a human decision.

## 2.5 Assumptions

- A carefully constructed synthetic dataset, calibrated against publicly documented fraud and mule typologies, is an acceptable and sufficient basis for a prototype.

- Personal computing resources are sufficient to run the proposed Python analytics stack.

- Both members retain access to a shared private repository and communication channel for the duration of the project.

# 3.  Scope and Exclusions

| In scope | Out of scope |
| --- | --- |
| Retail internet- and mobile-banking channel of the fictional MetroTrust Bank. | Any connection to a live core-banking, payment-switch or production system. |
| Behavioural baselining and anomaly detection for account takeover (authentication, MFA, device fingerprint, geolocation). | Any real customer, employee or transaction data of any institution. |
| Graph and entity analytics over an account-beneficiary-device network to surface mule-account clusters. | Card-present or point-of-sale fraud, ATM fraud and cross-border SWIFT message analysis. |
| Supervised classification of accounts and transactions as fraud or mule-related, benchmarked against a rule-based baseline. | Filing, or simulating the filing of, a real Suspicious Activity or Transaction Report; the output is an internal analyst-facing priority score only. |
| Text classification of synthetic AML case notes for alert enrichment and typology labelling. | Production-grade scalability, high availability and real-time streaming; the prototype is a batch or offline analytical demonstration. |
| Simulation of laundering typologies and adversarial-evasion testing of the resulting detection logic. | Autonomous response actions of any kind (blocking, freezing, closing or reversing). |
| An explainable, ranked alert queue and a lightweight analyst dashboard. | Demographic profiling or the use of any real or proxy demographic attribute as a predictive feature. |

# 4.  Objectives and Security Analytics Questions

| Ref | Objective / question | Measure of completion |
| --- | --- | --- |
| Objective 1 | Construct a labelled synthetic dataset covering account-takeover, rapid-transfer and linked account (mule-network) typologies. | ≥ 50,000 transactions and ≥ 5,000 accounts generated, with injected ground-truth labels and a documented schema. |
| Objective 2 | Train a supervised fraud or mule-account classifier and benchmark it against a threshold-rule baseline. | Recall ≥ 0.80 and precision ≥ 0.60 on a held-out synthetic test set, reported with a precision-recall curve alongside the rule baseline. |
| Objective 3 | Build an account-beneficiary-device graph and apply community detection and centrality analytics. | ≥ 3 candidate mule clusters identified and validated against injected ground truth, with precision and recall of cluster membership reported. |
| Objective 4 | Develop a text classifier for synthetic AML case notes. | ≥ 75% categorisation accuracy against predefined typology labels on a held-out note set, with a confusion matrix. |
| Objective 5 | Produce a ranked, explainable alert-prioritisation output. | Every alert in the ranked queue carries a documented rationale and SHAP-based attribution, reviewable by a non-technical analyst; verified by walkthrough of 10 sampled alerts. |
| Question 1 | Which combination of behavioural (device or geolocation / MFA), transactional (velocity or amount) and network (linked-account) features best distinguishes mule-network activity from a legitimate change in customer behaviour? | Ablation study comparing model performance across feature groups; feature-importance and SHAP rankings on the held-out set. |
| Question 2 | Does graph-based community detection identify mule clusters earlier, using fewer confirmed fraudulent transactions, than transaction-level anomaly scoring alone? | Detection-latency comparison: number of labelled fraudulent transactions required before each method flags the cluster, across injected mule networks. |
| Question 3 | Does incorporating unstructured AML case-note text via NLP improve alert-prioritisation accuracy compared with structured features alone? | Ranking quality (precision@k and mean reciprocal rank of true positives) with and without the case-note feature, on identical test data. |
| Question 4 | How robust is the detection approach to simple adversarial evasion, such as structuring transfers below alerting thresholds? | Simulated evasion runs at several structuring levels; degradation in recall is reported as an evasion-sensitivity curve. |

# 5. Learning Sessions 1-10 Coverage Matrix

The matrix maps each SAS821S learning session to the analytical component and the specific evidence that MuleWatch will produce.

| Session | Course area | Project application | Planned evidence, method and deliverable |
| --- | --- | --- | --- |
| 1 | Foundations of security analytics | Frames the project’s analytics lifecycle: descriptive profiling of accounts and transactions, diagnostic reviewing of flagged clusters, predictive fraud or mule scoring and prescriptive alert prioritisation. | Architecture and lifecycle diagram; descriptive EDA notebook profiling the generated population. |
| 2 | Analytical software and tools | Selection and justification of the Python analytics stack (pandas, scikit-learn, XGBoost, NetworkX, spaCy) and a reproducible, version-controlled workflow. | Tool-selection rationale, environment specification (requirements.txt), and the shared repository with commit history. |
| 3 | Machine-learning fundamentals | Foundational supervised and unsupervised techniques applied to mule-account labelling and network-cluster discovery. | Baseline model notebooks - logistic regression and k-means or Louvain with train or test protocol and cross-validation results. |
| 4 | Machine learning in cybersecurity | Core fraud and anomaly modelling: supervised classifier (Random Forest or XGBoost) and unsupervised anomaly scoring (Isolation Forest) for account-takeover and mule indicators. | Trained models with evaluation against Objective 2; precision-recall and ROC curves versus the rule baseline. |
| 5 | Analytics and incident response | Log analysis of authentication and device events; timeline reconstruction of account-takeover sequences; outlier detection in transfer velocity. | Incident timeline visualization and a written mini-investigation of one sampled takeover case, from first anomalous login. |
| 6 | Security intelligence | Intelligence-cycle framing of alert dissemination to analysts; risk-based justification of case-prioritisation resourcing; consideration of insider-facilitated mule onboarding. | Typology intelligence brief prioritisation logic, and the analyst dissemination format. |
| 7 | Access analytics | Behavioural baselining of authentication and MFA outcomes, device-fingerprint and geolocation anomalies for account-takeover detection. | Access-anomaly feature set, per-account and peer-group baselines, and the access-anomaly baseline model. |
| 8 | Simulations and security processes | What-if simulation of laundering typologies (structuring, layering, rapid pass-through) to test detection-threshold sensitivity and mule-network propagation. | Simulation notebook, threshold-sensitivity results, and a documented analyst triage process (alert – investigation - escalation). |
| 9 | Security and text mining | NLP pre-processing and classification of synthetic AML case notes; entity extraction to support beneficiary and typology matching. | Text-classification model evaluated against Objective 4, with confusion matrix and extracted-entity samples. |
| 10 | Advanced security intelligence | Adversarial evaluation of the fraud or mule classifier against simple evasion strategies (e.g. structuring); discussion of model-poisoning and concept-drift risk. | Test results answering Analytics Question 4, plus a written limitations and drift-monitoring discussion. |

# 6.  Proposed Data Sources

The data used in this project is entirely synthetic. Neither customers nor employees, nor institutions nor transaction data will be collected, solicited, scraped, or processed in any form from real sources. Distributions and typologies are modeled according to public fraud and mule typology studies (such as FATF) and the conventions of publicly available synthetic financial fraud data sets; there is nothing derived from, or meant to mimic, any actual institution or individual.

| Source | Format / volume | Key fields | Provenance / access | Security and ethics controls |
| --- | --- | --- | --- | --- |
| Authentication and MFA logs | CSV; about 20 000 events. | account_id, timestamp, device_id, ip or derived geolocation, MFA_result | Synthetic: generated locally in Python (Faker, numpy). | Fictional device and IP ranges only; no real network identifiers; stored in the private repository. |
| Transaction histories | CSV or SQLite; 50 000-100 000 records. | txn_id, account_id, timestamp, amount, channel, counterparty_id, type, label | Synthetic, generated locally. | Amounts and identifiers randomly generated; labels retained separately from features to prevent leakage. |
| Device fingerprints | CSV; about 8,000 devices. | device_hash, os, browser, first_seen, last_seen | Synthetic - generated locally. | No real device identifiers; hashes are random tokens, not derived from any real value. |
| Geolocation | CSV; linked to transactions. | account_id, txn_id, derived_city / country, distance_from_home_flag | Synthetic - generated locally. | Coarse, fictional locations only; no real coordinates or address data |
| Beneficiary or payee change log | CSV; about 6,000 events. | account_id, old_beneficiary, new_beneficiary, change_ts, channel | Synthetic - generated locally. | Fictional beneficiary identifiers; no real payee names. |
| KYC attributes | CSV; about 5000 accounts. | account_id, risk_rating, onboarding_date, occupation_category | Synthetic - generated locally. | Attributes only. No names or national identity numbers generated; no demographic proxy used as a predictive feature |
| AML case notes (text data source) | CSV or JSON; about 1000 free-text notes. | case_id, account_id, free_text_note, typology_label | Synthetic - templated generation with controlled vocabulary. | No real case content, investigator names or narrative reused; templates authored by the group. |

## 6.1 Provenance and access method

All sources are generated locally by the group in Python and stored as CSV or SQLite artefacts inside a private, version-controlled repository accessible only to the two group members. Generation scripts, random seeds and schema definitions are committed alongside the data so that every dataset is reproducible. No external system access, scraping or third-party data-sharing agreement is required.

## 6.2 Synthetic-data plan

A base population representing normal customer behaviour is generated first, so that the notion of “normal” is defined independently of the fraud injection. Approximately 2-5% of accounts and transactions are then injected with labelled typologies, account takeover, newly added beneficiary followed by rapid transfer, and linked-account clusters. Producing ground-truth labels for supervised evaluation and for validating graph-based cluster detection. The injection ratio is deliberately low so that class imbalance is a realistic part of the modelling problem rather than an artefact removed in advance.

# 7. Proposed Analytical Methods

| Component | Proposed method or tool | Expected output and metric |
| --- | --- | --- |
| Baseline or EDA | Descriptive profiling in pandas; per-account and peer-group rolling statistics; a transparent threshold rule set as the comparison baseline. | Population profile, feature distributions and a rule-baseline confusion matrix. |
| Supervised ML | Random Forest and XGBoost (scikit-learn or XGBoost), with class weighting and stratified cross-validation. | Fraud or mule likelihood score per account and transaction; recall ≥ 0.80, precision ≥ 0.60, PR-AUC reported against the baseline. |
| Unsupervised or UBA | Isolation Forest and z-score behavioural baselining over access, device, geolocation and velocity features. | Ranked behavioural-outlier list for account takeover; detection rate on injected takeover cases at a fixed alert budget. |
| Incident investigation | Timeline reconstruction from authentication, device and transaction events; case walkthrough of sampled alerts. | Reconstructed incident timeline for a sample takeover case, from first anomalous login to fund exit, with time-to-detect measured. |
| Security intelligence | Typology research (FATF and academic sources) mapped to observable features; risk-based prioritisation logic and analyst dissemination format. | Typology-to-feature mapping table and a one-page intelligence brief; coverage measured as the proportion of documented typologies represented by at least one feature. |
| Simulation | Replay of laundering typologies. Layering, rapid pass-through, structuring below alerting thresholds. | Threshold-sensitivity curves showing detection rate versus alert volume; identification of the operating point. |
| Text mining or NLP | TF-IDF and spaCy features with a logistic-regression classifier; entity extraction for beneficiary and typology matching. | AML case-note typology labels at ≥ 75% accuracy with a confusion matrix (Objective 4); extracted entities linked back to accounts. |
| Predictive or adversarial analysis | Adversarial evasion runs (sub-threshold structuring, transfer splitting, timing shifts); discussion of model-poisoning and concept drift. | Evasion-sensitivity curve reporting recall degradation per evasion strategy. |
| Prototype or dashboard | Weighted score fusion of model, graph and text outputs, with SHAP attribution; Streamlit analyst dashboard. | Ranked, explainable alert queue with a plain-language rationale per alert; verified by analyst-style walkthrough of 10 sampled alerts. |

# 8.  High-Level Architecture

The prototype follows a layered, offline or batch analytics architecture. Synthetic generators produce the sources; a validation and store layer holds them; feature engineering derives behavioural, velocity, access-anomaly and graph structures; four analytical modules run over those features; a fusion layer combines their outputs into a ranked, explainable queue. An analyst dashboard presents that queue for a human triage decision. A simulation and adversarial-testing loop stress the modules and the fusion thresholds.

MuleWatch-High-Level Solution Architecture

1. Data Generation     fully synthetic — no real, live or institutional banking data

| Auth / MFA logs ~20k events | Transaction histories 50k–100k records | Device fingerprints ~8k devices |
| --- | --- | --- |
| Geolocation linked to txns | Beneficiary change log ~6k events | KYC attributes ~5k accounts |
| AML case notes ~1k notes · text |  |  |

2. Ingestion & Store

| Validation & schema conformance type / range checks · referential integrity · label integrity | Local analytical store (SQLite / CSV) private, version-controlled repository |
| --- | --- |

3. Feature Engineering

| Behavioural baselines per-account and peer-group rolling statistics | Velocity & amount transfer velocity, bursts sub-threshold structuring | Access Anomalies device / geolocation / MFA deviation flags | Graph construction Account beneficiary device edge list |
| --- | --- | --- | --- |

4. Analytical Modules

| Graph & entity analytics NetworkX · Louvain communities degree / betweenness → candidate mule clusters | Supervised classification Random Forest / XGBoost vs. rule-based baseline fraud / mule likelihood recall ≥ 0.80 · prec. ≥ 0.60 | Unsupervised anomaly scoring Isolation Forest · z-score baseline → account-takeover behavioural outliers | NLP text classification TF-IDF / spaCy + LogReg → AML case-note typology ≥ 75% accuracy |
| --- | --- | --- | --- |

feeds and stresses the modules above

Simulation & Adversarial Testing

What-if replay of laundering typologies layering · rapid pass-through · structuring below alerting thresholds → detection-threshold sensitivity and evasion robustness

5. Response Prioritization

Weighted score fusion → ranked, explainable alert queue model scores + graph-cluster membership + case-note typology SHAP attribution · plain-language rationale per alert

6. Presentation & Decision

| Analyst dashboard (Streamlit) ranked queue · network graph view · per-alert rationale | Triage decision: escalate, at what priority? analyst / MLRO retains every account action — the prototype never blocks, freezes or closes an account autonomously |
| --- | --- |

Note: all data shown above is synthetic and generated for prototyping purposes only; no real, live, or institutional banking data is used at any stage of this pipeline.

Figure 1.  MuleWatch high-level solution architecture.

# 9. Roles and RACI

Member A is the Data and Modelling Lead; Member B is the Security Engineering and Intelligence Lead. Each member leads five of the ten session mappings, so the split is balanced by design.

| Workstream | Member A (Data and Modelling Lead) | Member B (Security Engineering and Intelligence Lead) | Review or approval evidence |
| --- | --- | --- | --- |
| Data acquisition and quality. | R / A | C | Generation scripts, seeds and schema committed to the repository; data-quality signed off by Member B before feature work begins. |
| ML and anomaly modelling. | R / A | C | Model notebooks with fixed train or test split and cross-validation output. |
| Investigation and access analytics. | C | R / A | Access-anomaly feature set and reconstructed incident timeline reviewed by Member A. |
| Simulation and intelligence. | C | R / A | Simulation notebook, threshold-sensitivity results and typology intelligence brief reviewed in the weekly checkpoint. |
| Prototype and testing. | R / A | R / A | Integration test log; both members demonstrate the end-to-end run; ranked-queue walkthrough of 10 sampled alerts. |
| Documentation and presentation. | R | R / A | Section-level authorship notes in each milestone document; commit history under each member's own account. |

R = Responsible · A = Accountable · C = Consulted · I = Informed

# 10.  Work Plan

| Task | Owner | Start | Finish | Dependency | Output |
| --- | --- | --- | --- | --- | --- |
| T1: Charter finalisation, environment setup and typology research. | Both | 3 Aug | 10 Aug | Topic allocation | Signed Charter 10 Aug; working development environment; typology source list. |
| T2: Synthetic-data generation, schema and label design. | A | 10 Aug | 21 Aug | T1 | Base and labelled datasets meeting Objective 1. Generation of scripts and seeds committed. |
| T3: Feature engineering, rule baseline and graph construction. | A (lead) / B | 17 Aug | 28 Aug | T2 | Feature set; rule-baseline benchmark; account-beneficiary-device edge list. |
| T4: Supervised classifier and anomaly model development. | A (lead) | 24 Aug | 4 Sep | T3 | Trained models with metrics against Objective 2. |
| T5: Graph analytics tuning and NLP case-note classifier. | B (lead) | 7 Sep | 11 Sep | T3, T4 | Cluster results (Objective 3); draft text classifier (Objective 4). |
| T6: Fusion logic, dashboard, simulation and adversarial testing | Both | 14 Sep | 18 Sep | T4, T5 | Ranked-alert prototype; threshold-sensitivity and robustness results. |
| T7: Integration testing and Implementation Plan write-up. | Both | 18 Sep | 20 Sep | T6 | Milestone 2: Implementation Plan and Prototype (20 Sep). |
| T8: Evaluation write-up, limitations and final polishing. | B (lead) | 21 Sep | 25 Sep | T7 | Milestone 3: Final Documentation (25 Sep). |
| T9: Presentation preparation and rehearsal. | Both | 26 Sep | As scheduled | T8 | Milestone 4: Presentation and Q&A; both members should be able to explain the complete solution. |

# 11.  Risk and Ethics Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Data unavailable or unsuitable. Synthetic data insufficiently realistic to support meaningful conclusions. | M | M | Calibrate the distributions and the typologies with reference to available FATF and academic typologies report; make the assumptions and limitations clear; and verify the synthetic before Milestone 2. | A |
| Privacy or sensitive-data exposure. | L | H | No real data is sourced, requested or processed at any stage; all identifiers are randomly generated; artefacts stay in a private repository restricted to both members and the Facilitator; no dataset is published without Facilitator approval. | B |
| Model bias or misleading results. Severe class imbalance and over-optimistic metrics. | M | H | Stratification, class weighting or SMOTE, and threshold adjustment; use precision-recall rather than just accuracy; don’t use demographic proxies for features, and note that this is a design limitation, not proven fairness. | A |
| Scope or time overrun. Two-person capacity strain. | H | M | Front-load data generation before 30 Aug. | Both |
| Technical integration failure. Fusion layer or dashboard fails to combine the three modelling streams. | M | M | Define module Output Contracts; Score, Identifier, Rationale. Defined in Week 1 of T3; implemented incrementally rather than all at once. Keep a Jupyter notebook backup in case of an unstable Streamlit dashboard; do not create any new infrastructure, but use documented libraries. | Both |
| Unequal contribution. | L | M | Balanced role split (five sessions each). | Both |
| Model outputs not interpretable enough for a compliance or analyst audience. | L | M | Make sure to include attribution through SHAP and rationale string directly into the alert output at the beginning rather than adding it later as an afterthought. | B |

L = Low · M = Medium · H = High. Owners are Member A, Member B or Both.

# 12.  Responsible AI and Academic Integrity Statement

## 12.1 Data handling and privacy

The group commits to using exclusively synthetic, non-attributable data throughout the project. No real customer, employee, institutional or transaction data will be sourced, requested, scraped or processed at any point. Synthetic identifiers, account numbers, device hashes, derived locations and any illustrative names are clearly fictional and are not modelled on any identifiable real person or institution. No live third-party system is accessed or tested.

## 12.2 Use of AI tools, external code, public datasets and references

The group will comply with NUST academic-integrity requirements, including proper attribution of all prescribed and external sources. Permitted generative-AI or automated-tool assistance, for example code scaffolding, drafting support, editing or literature summarisation will be disclosed in the Implementation Plan and Final Documentation. Any reused external code or library will be attributed with its source and licence, and any public dataset used for calibration will be cited. Both members confirm that they will validate every AI-assisted or externally sourced output or code, figures, metrics and text against their own understanding.

# 13. Group Agreement and Declaration

- We confirm that this group consists of exactly two students.

- We accept the role allocation set out in Section 9 and Appendix A, and will retain evidence of our contributions.

- We understand that both members must explain the complete solution during the presentation and Q&A.

- We will use only authorised data and will not test live third-party systems.

- We will disclose permitted AI assistance, reused code and external data sources.

| Member | Signature | Date |
| --- | --- | --- |
| Member A 221080457 · Romario Rhoman |  | 10/08/2026 |
| Member B 217150802 · Vaino Uusiku |  | 10/08/2026 |

# 14.  Lecturer Approval

| Decision | Comments / conditions | Lecturer / date |
| --- | --- | --- |